YATES PETROLEUM CORPORATION

Perdomo BMO State Com. #1H

1650' FSL & 660' FWL, Section 24-24S-27E, SHL

330' FSL & 660' FWL, Section 25-24S-27E, BHL

Eddy County, New Mexico

API #30-015-36499

COMMENTS:

MUD PROGRAM: o-8oo' Fresh Water; 8oo'-2500' Brine Water; 2500'-8600' cut Brine; 6327'-13254' Cut Brine (lateral)

$$ 3/8 $$

$$ 5/8 $$

MAXIMUM ANTICIPATED BHP: 0-800' 383 psi; 800'-2500' 1300 psi; 2500'-8600' 4248 psi. Depths are TVD.

$$ 83/4 $$

$$ 7^{^{\prime \prime}} $$

$$ 61/8 $$

$$ 41/2 $$

$$ 7^{^{\prime \prime}} $$

$$ 1/2 $$

$$ 1/2^{n} $$

H_{2}S is not anticipated for this well.

CASING PROGRAM:

$$ 133/8 $$

$$ 95/8 $$

$$ 5\;1/2 $$

$$ 5\;1/2^{^{\prime}} $$

CEMENT PROGRAM:

Surface Cement with 825 sacks class C (yld 1.34 wt 12.50) TOC surface.

Intermediate Lead with 675 sacks C Lite (yld 2.00 wt 12.50). Tail in with 200 sacks Class C (yld 1.34 wt 14.80). TOC surface.

Production Production cement to be done in three stages. Will be cemented with 3125 sacks of cement. TOC 2000'.

Contingency Casing Plan: See Attached Plan.