Form C-103

June 19, 2008

12. Check Appropriate Box to Indicate Nature of Notice, Report or Other Data

| NOTICE OF INTENTION TO: | SUBSEQUENT REPORT OF: |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PERFORM REMEDIAL WORK ☐ | PLUG AND ABANDON ☐ |  | REMEDIAL WORK ☐ | ALTERING CASING ☐ |  |
| TEMPORARILY ABANDON ☐ | CHANGE PLANS ☐ |  | COMMENCE DRILLING OPNS. ☐ | P AND A ☐ |  |
| PULL OR ALTER CASING ☐ | MULTIPLE COMPL ☐ |  | CASING/CEMENT JOB ☐ |  |  |
| DOWNHOLE COMMINGLE ☐ |  |  |  |  |  |

OTHER:

13. Describe proposed or completed operations. (Clearly state all pertinent details, and give pertinent dates, including estimated date of starting any proposed work). SEE RULE 1103. For Multiple Completions: Attach wellbore diagram of proposed completion or recompletion.

6/9/10 – Tagged DV tool at 5706'. Drilled DV tool and tested to 1000 psi. Held good. Tagged PBTD at 12,749'.

6/10/10 – Tested production casing to 3000 psi, held good. Pickle casing and tubing with 1000g 15% HCL acid. Spotted 1500g 7-1/2% IC HCL inhibitor acid from 11,000'-12,749'. Tested production casing to 3000 psi, held good. Worked scraper across DV tool.

6/13/10 – Pressure tested production casing to 3500 psi, held good. Perforated Bone Spring 12,747', 12,572', 12,397' and 12,222' for a total of 40 holes. Frac w/a 30# borate XL, 5716 bbls fluid, 64,129# 40/70 white sand, 116,469# 20/40 white sand, 73,850# 20/40 RCS.

7/30/10 – Pumped 1500g 7-1/2% IC HCL DI acid. Spotted acid from 10,600'-12,047'.

7/31/10 – Perforated Bone Spring 12,047', 11,872', 11,697', 11,522', 11,347', 11,172', 10,997' and 10,822'. Frac w/a 30# borate XL, 10,342 bbls fluid, 110,542# 40/70 Ottawa, 267,783# 20/40 Ottawa, 121,878# 20/40 RCS.

CONTINUED ON NEXT PAGE:

Spud Date:

8/1/08

Rig Release Date:

5/23/10

I hereby certify that the information above is true and complete to the best of my knowledge and belief.